PROJECT MODULE

When we roll out the Project Module, we’ll begin with:

- Configuring Project Settings (defaults, permissions).

- Setting up Masters: Customers, Employees, Cost Centers.

- Creating the Project with timelines and manager assignment.

- Defining Tasks with owners, deadlines, and dependencies.

- Enabling Timesheets for effort tracking.

- Configuring Expense Categories and approval workflows.

- Deciding on Billing Method (milestone, hourly, or fixed).

- Linking Warehouses/Items if material tracking is needed.

- Starting daily operations: task updates, timesheets, expenses, invoicing.

- Monitoring progress with built-in reports.

Roles & Responsibilities

- Project Manager → Sets up projects, assigns tasks, reviews timesheets/expenses, monitors progress.

- Team Members → Update tasks, log hours, submit expenses.

- Accounts Team → Manage invoices, revenue recognition, GST compliance.

- Admin → Configure permissions and system rules.

Data Setup

- Customer Records → Add client details under CRM.

- Employee Profiles → Ensure HR module is updated and linked to user IDs.

- Cost Centers → Create for expense allocation.

- Item Groups → Configure if inventory/materials are part of the project.

Project & Task Creation

- Create the Project: Enter name, customer, start/end dates, manager → Save & Submit.

- Add Tasks: Assign employees, set deadlines, link to project.

- Visualize progress with Gantt Charts or Kanban Boards.

- Define Milestones for major deliverables and set task dependencies for proper sequencing.

- Use Project Templates for recurring project types to save time and ensure consistency.

Timesheets & Expenses

- Employees log hours against tasks.

- Expenses (travel, subcontracting, materials) are recorded and tagged to projects.

- Project Manager reviews and approves entries.

Billing & Revenue

- Generate invoices linked to projects.

- Choose billing style: milestone, hourly, or fixed fee.

- Ensure GST compliance for Indian clients.

Material & Resource Tracking

- Link warehouses and items to projects.

- Issue materials from stock to projects.

- Track consumption and prevent misallocation.

Reports & Monitoring

ERPNext provides powerful insights:

- Progress Report → Task completion

- Timesheet Report → Hours logged

- Expense Report → Cost breakdown

- Revenue Report → Invoices/payments

- Cashflow Report → Profitability snapshot

- Resource Utilization Report → Employee workload and efficiency

- Profitability Analysis → Compare budget vs. actuals

Troubleshooting Common Issues

- Missing Timesheets → Employee not assigned to project/task.

- Expense Not Visible → Ensure correct project/cost center tagging.

- Invoice Errors → Verify billing method and project linkage.

Best Practices

- Always assign a project manager and define timelines.

- Review timesheets weekly to avoid billing delays.

- Tag all expenses to cost centers for accurate profitability.

- Use dashboards for real-time visibility.

- Share monthly reports with clients for transparency.

- Maintain audit-ready records for compliance.

- Integrate with HR, Accounts, and Stock modules for seamless operations.

Basic Data Required

- Company Information → Company name, contact person, email/phone

- Customer Details → Client/customer name linked to the project

- Project Details → Project name, start date, end date, assigned project manager

- Task Details → List of tasks, assigned employees, deadlines

- Employee Information → Names of team members involved, their roles

- Billing Method → Whether billing is milestone-based, hourly, or fixed fee

- Cost Center → For expense tracking (basic financial setup)

Here is Flow Diagram of Project Module